FUNDING FOR E-W CONNECTOR

4/23/2025

| EXPENSES |  |  |  |
| --- | --- | --- | --- |
|  | Estimated | Actual to Date | % of Budget Spent |
| Design - Tuttle - COMPLETE | 293,941 | 293,941 | 100% |
| Bike shop building - Trico - Acutual includes chg orders below | 1,545,563 | 1,597,070 | 103% |
| Change Orders to Trico in addition to base bid-added in "Actuals" |  |  |  |
| Added contract due to design oversight - Meyer Signs-added in "Actuals" |  |  |  |
| Road / Civil Work - DeKoster - Expenses for base bid work | 3,330,461 | 3,434,089 | 103% |
| Contingency for change orders (5% of road costs) | 166,523 | 158,044 | 95% |
| Construction Engineering - Lochner | 10,000 | 0 | 0% |
| Surveying - Northline - Expenses for base bid work | 48,085 | 47,000 | 98% |
| Change Orders in addition to base bid (right of way documents) |  | 28,000 |  |
| Geotech - Earth Solutions - Expenses for base bid work | 48,085 | 28,824 | 60% |
| Change Orders in addition to base bid |  | 0 |  |
| Addktional contracts due to changed conditions |  |  |  |
| 4 Aces - Building Asbestos |  | 31,900 |  |
| Propety taken under eminent domain | 450,000 | 700,000 |  |
| Legal services for eminent domain |  | 32,640 |  |
| Sales Tax (not in bid numbers) |  |  |  |
| Bike shop building | 100,178 |  |  |
| Road - Estimated | 150,000 |  |  |
| TOTAL | 6,142,836 | 6,351,508 | 103% |